## Slide 1: Machine Learning Project Lifecycle
Computer Division
Bhabha Atomic Research Centre

## Slide 2: Topics
Project scoping
Dataset collection
Modelling
Deployment

## Slide 3: Project Scoping
Identify project
Determine milestones
Define metrics
Estimate resource requirement
  Data
  Time
  People

## Slide 4: Identify Project
Problems
  What ? – Domain experts – Identify problems
Solutions
  How ? – AI experts – Indentify solutions to problems
Access project feasibility
Access project value
Select valuable and feasible problems

## Slide 5: Access Project Feasibility
Previous project history
  Estimate project progress
  Structured dataset
  Unstructured dataset
Human Level Performance (HLP)
  Unstructured dataset

## Slide 6: Define Metrics – Search Engine (1)
Machine learning metrics
  Word level accuracy
Software metrics
Business metrics
  Revenue

## Slide 7: Define Metrics – Search Engine (2)
Word level accuracy
Query level accuracy
Search result quality
Revenue

## Slide 8: Define Metrics – Search Engine (3)
Define initial metrics
Improve performance towards business metrics
Estimate of business metrics from machine learning metrics

## Slide 9: Dataset Collection
Machine learning dataset types
Establish baseline
Label dataset
Validate dataset
Organize dataset
Feature engineering

## Slide 10: Machine Learning Dataset Types
Structured dataset
  Spreadsheet dataset
Unstructured dataset
  Images
  Videos
  Audios
  Texts

## Slide 11: Establish Baseline
Estimate initial metrics for base line model
  Base accuracy
  Base performance
Previous research work
Previous ML or non-ML projects

## Slide 12: Label Dataset
Use open dataset
  Availability
  Dataset license – Research v/s Commercial
Collect in-house dataset
  Effort estimation
Clean dataset

## Slide 13: Validate Dataset
Compute statistics on dataset
Understand dataset schema
Identify inconsistencies in
  Training, validation, and testing dataset
Identify data drift
Identify concept drift
Identify training-serving dataset skew

## Slide 14: Dataset Schema
Define data type for each feature
Identify samples with
  Incorrect values
  Missing values

## Slide 15: Data Curation
Manage data throughout lifecycle
Model quality and performance
Collect (select and curate)
Label + Train + Deploy

## Slide 16: Organize Dataset
Multiple parts – Similar statistical properties
Training dataset
  Estimate model parameters
Validation dataset
  Evaluate performance of model during training
  Stop model training
  Select hyper parameters
Testing dataset
  Evaluate performance of model after training
  Performance of model on unseen dataset

## Slide 17: Feature Engineering
Dataset pre-processing
Dataset transformation
Input
  Single column in dataset before pre-processing
Feature
  Single column in dataset after pre-processing
Scale numerical values
  (0, 1) or (-1, 1) range
Converting non numerical data values into numerical format

## Slide 18: Modelling
Iterative process
  Model + Hyper parameters
  Dataset
  Training
  Error analysis
Establish baseline model performance
Model-centric AI development
Data-centric AI development

## Slide 19: Establish Baseline Model Performance
Unstructured dataset
  Human Level Performance
  Previous research works
  Previous system
Structured dataset
  Previous research works
  Previous system
Bayes error
  Irreducible error

## Slide 20: Model-centric AI Development (1)
Fix dataset
Improve model
Improve performance

## Slide 21: Model-centric AI Development (2)
Train model
  Over fit on training dataset
  Low training error
  Low bias

## Slide 22: Model-centric AI Development (3)
Evaluate trained model
  Evaluate on validation dataset
  Evaluate on test dataset
  Low validation or testing error
  Low variance

## Slide 23: Model-centric AI Development (4)
Validate trained model
  Evaluate model on multiple test datasets
  Evaluate model on business metrics
Perform error analysis
Test validated model using test dataset

## Slide 24: Data-centric AI Development (1)
Fix model
Improve dataset
Improve performance

## Slide 25: Data-centric AI Development (2)
Multiple test datasets
  Compare performance with base-line model
  Add more training data
  Improve performance

## Slide 26: Data-centric AI Development (3)
From big dataset to good dataset
Data augmentation
  Unstructured dataset
Feature engineering
  Structured dataset

## Slide 27: Deployment
Post training optimization
Deploy model
Monitor model performance
Maintain model performance

## Slide 28: Post Training Optimization
Hardware level optimization
Software level optimization
Algorithm level optimization

## Slide 29: Hardware Level Optimization
Edge AI
CPU
GPU
TPU

## Slide 30: Software Level Optimization
Target optimized libraries
  NVIDIA cuDNN
Deep learning compilers
  NVIDIA TensorRT
  OpenCV-DNN

## Slide 31: Algorithm Level Optimization (1)
Pruning
  Remove model parameters
  Remove 80% parameters
  1.5% reduction in accuracy
  Retrain to improve performance

## Slide 32: Algorithm Level Optimization (2)
Quantization
  Convert weights to lower precision
  Float16, int16, or int8

## Slide 33: Deploy Model
Predict and Infer
Cloud AI
Edge AI
On premises
Online prediction
  Less latency
Batch prediction
  Offline prediction
  Large dataset
  Offline dataset

## Slide 34: Cloud AI
Infrastructure support
Scalability
Different services

## Slide 35: Edge AI
Run AI algorithm locally at source
Hardware devices – Edge devices
Real time decision making
No need for constant network connectivity
Low or reduce latency

## Slide 36: Monitor Model Performance
Data drift
Concept drift

## Slide 37: Questions?
Thank you